## Slide 1: Agile Presentation
Andre Burton
April 14, 2023
CS-250
Notes: Line spacing + Page numbers

## Slide 2: Scrum-agile Team Roles
01
Ensures that the scrum and agile process is being followed correctly
Organizes teams and ensures proper communication is taking place
Makes changes to improve the process
Removes roadblocks and ensures a positive work environment
Helps to dissolve insures among the team both personal and professional
-maintain backlogging
-prioritize end users wants
-answer and ask questions between the end user and scrum master
-Ensure constant and open communication is met
-Quality programming
-Work effectively in a team
-Understand the needs and wants from the end user
-Proper project management skills
-review product meets end goal
-test product for bugs
-keep communication lines open to resolve issues quickly
-proper use of tools
-continues testing
-directly work with developers
Scrum Master
Product Owner
Product Testers
Product Developers

## Slide 3: SLDC Phases (Agile)
02
This is where all the work concludes as the product is launched, and the end users now have the ability to use the product.
Launch
This step is where the scrum master and product owner meet to discuss wants and needs from the product such as time predictions, outcomes, custom settings. This part is important so its fully understood what is wanted and then can be relayed to the team
Plan
This is where the product is deployed for review after final testing. This step is important because it gives the product one more chance before final review and release.
Deploy
Design
Develop
Test
Review
In this step the team takes information from the plan and starts to do a rough design, and this is where question come up to be answer. This step is important because it lays down a general idea of the product.
This phase is where the programmers code the work and add all the design elements of the project. This is important because it’s the main work on the project before it goes into testing
This is where the final review happens and makes sure all requirements have been met and everyone is happy with the end-product. This step is important because tis the last chance to make changes before the final release and gives all team members an option to voice any concerns
This is where the product is received and through all testing is completed. This step is crucial as if it doesn’t work then it must get sent back for corrections

## Slide 4: Waterfall Vs. Agile approach
03
Waterfall
This SDLC method is very linear with lots of predictability. Each person's roles are very specific to the task, and deadlines almost never miss. The downsized to this is not flexible, not as open to input form team members, and the single worst part is that there is no going back the product once it hits testing is close to the final product which means it could all be a waste of time and effort. This metho may be well used in project that have been done before and they just need the product quickly.
Agile
This SDLC method is very flexible and offers many opportunities for team member input. There are lots of opportunities for change and this change can happen at any step even after testing. Some down sides are much loser completion date guarantees, Changes must happen between sprints and not during which means possible wasted sprint phases. This method would be good for end users who are okay with waiting for a more superior product that works well.
Project differences with the waterfall method
The project would have been very different if the waterfall method would have been chosen. First off there wouldn’t have been any opportunities for change such changing the project from a normal travel website to a detox/wellness specific one would not have been possible. This would have upset the end suer as the options wouldn’t have been possible. Midway meetings wouldn’t be able to make changes to previous work, and bugs and other issues wouldn’t have been able to be fixed after the testing phase. The water fall method through would have pushed the product out quicker and there would have been a more definite completion date with the downsides of lack of change opportunists and fixes.

## Slide 5: Waterfall Vs. Agile factors
04
Waterfall
I would use the waterfall approach if the factors of needing a quick product was needed. I would also use water fall method if the project has been done before and there aren't any changes needed as there should be a general idea of what needs to be done without the chance of errors or bugs coming up. Lastly, I would sue this fi the end user or product owner didn’t care about perfection and just wanted a general product that worked generally and would accept the risk of errors or bugs for the trade off, of getting the product out there quickly.
Agile
I would use the agile approach if the factors of wanting a more perfect product and didn’t care about the completion date as much. I would also use this if the factor of the end user or product owner might change details of the project down the road. Lastly, I would use this if this was the first type of this product and there were larger chances of errors and bugs coming up which this would help create back up chances to fix those.
Conclusion
Each methods brings its own advantages and disadvantages to the table. For the average person agile presents the better method due to its ability to be flexible and when consumers are in mind and people change their mind it makes it hard to recommend using the waterfall method. The waterfall method does come with its advantages of quicker products but again with the disadvantages of everything else coming second Each one has its place, and each team should think wisely before deciding and factor in the end users needs when making those decisions.

## Slide 6: References
05
Agile vs. Waterfall. (2021, August 26). Pros, Cons, and Key Differences. https://www.productplan.com/learn/agile-vs-waterfall/
Coursera. (2022a). The 3 Scrum Roles and Responsibilities Explained. Coursera. https://www.coursera.org/articles/scrum-roles-and-responsibilities
Coursera. (2022b). What Is the Software Development Life Cycle? SDLC Explained. Coursera. https://www.coursera.org/articles/software-development-life-cycle
The Scrum Team | Scrum Alliance. (n.d.). https://resources.scrumalliance.org/Article/scrum-team